JONDAVIDSON PTE LTD

AI Executive Search Agent

Developer Scoped Brief & Claude Code Prompt Framework

| Version v1.0 | Date May 2026 | Prepared by Yvonne (CCO) |
| --- | --- | --- |

CONFIDENTIAL — INTERNAL USE ONLY

1 EXECUTIVE SUMMARY

This brief scopes the development of an AI-powered executive search agent for JonDavidson Pte Ltd (JD), built on the Anthropic Claude API and integrated with LinkedIn Recruiter Professional Services (RPS). The agent will automate the end-to-end intake-to-longlist workflow, enabling consultants to scale candidate outreach and reduce time-to-longlist from weeks to days.

The initiative is inspired by a live deployment demonstrated by Lewis Maleh (Bentley Lewis / ENEX UK) at the ENEX GAM 2026 conference, and is aligned with Desmond Ong's AI Agent Project Proposal for JD.

| Project Owner | Yvonne (CCO, JonDavidson) |
| --- | --- |
| Scope | Phase 1: Full intake-to-longlist workflow |
| ATS / CRM | LinkedIn Recruiter Professional Services (RPS) |
| AI Engine | Claude Sonnet 4.6 (drafting) + Claude Haiku 4.5 (extraction) |
| LinkedIn Layer | Dripify (recommended — see Section 4) |
| Target Outcome | Longlist of 20–30 qualified candidates per mandate within 48–72 hours |

2 WHAT WE ARE BUILDING

The agent operates as the third member of JD's Tripartite Search Model — working alongside the Lead Consultant and Search Consultant — and handles all automation-eligible steps in the recruitment lifecycle.

The Tripartite Model (AI as Co-Worker)

| Lead Consultant | Client engagement, mandate intake, project lead, offer management |
| --- | --- |
| Search Consultant | Candidate management, screening, interview arrangement, closure |
| AI Agent (this build) | Candidate sourcing, outreach message drafting, data sync to RPS & Google Drive |

Workflow: Intake to Longlist (5 Stages)

| Phase | Timeline | Key Deliverable |
| --- | --- | --- |
| Stage 1 | Day 1 | Intake & Brief — Consultant inputs role specs; Claude generates structured search criteria |
| Stage 2 | Day 1–2 | Search Strategy — Claude maps target companies, seniority bands, and boolean search strings for LinkedIn RPS |
| Stage 3 | Day 2–3 | Candidate Outreach — Dripify sends Claude-drafted personalised InMail sequences via WangXQ account |
| Stage 4 | Day 3–5 | Screening — Claude reads response threads and produces a structured candidate qualification summary |
| Stage 5 | Day 5–7 | Longlist — Claude compiles ranked longlist with summaries; data synced to LinkedIn RPS project + Google Drive |

3 TECHNICAL ARCHITECTURE

System Components

| Claude Code | Local agentic runtime; orchestrates all Claude API calls and tool use |
| --- | --- |
| Anthropic Claude API | Sonnet 4.6 for outreach drafting & summaries; Haiku 4.5 for profile extraction |
| LinkedIn RPS | Primary sourcing database; candidate project management; InMail sending |
| Dripify | LinkedIn automation layer — sequences, drip messaging, reply detection |
| Google Drive MCP | Candidate data archiving; longlist document storage (already connected in Claude.ai) |
| Google Sheets | Candidate tracker and pipeline dashboard (auto-populated by agent) |
| n8n or Make.com | Low-code workflow orchestration to connect Dripify webhooks to Claude Code |

Data Flow

| Step 1 | Consultant fills intake form (Google Sheet or simple web form) |
| --- | --- |
| Step 2 | Claude Code reads brief → generates boolean strings + target company list |
| Step 3 | Consultant runs LinkedIn RPS search using Claude-generated strings; exports profile URLs |
| Step 4 | Profile URLs fed to Claude → generates personalised InMail per candidate |
| Step 5 | Dripify sends messages + monitors replies; webhooks fire to n8n on response |
| Step 6 | n8n passes response thread to Claude → qualification summary generated |
| Step 7 | Claude compiles longlist → pushes to RPS project + archives to Google Drive |

Infrastructure Note

Per Desmond's proposal, a shared Windows RDS server (approx. $3,000–10,000 one-time) will allow multiple consultants to access the Claude Code agent environment concurrently. For Phase 1 PoC, a single workstation is sufficient.

4 TOOL RECOMMENDATION: DRIPIFY

Based on JD's requirements (LinkedIn RPS integration, personalised sequencing, reply detection, and compliance risk management), Dripify is the recommended LinkedIn automation layer.

| Why Dripify | Native LinkedIn integration, team account management, reply detection webhooks, GDPR-compliant, activity limits configurable to stay within LinkedIn's safe zones |
| --- | --- |
| Plan Required | Advanced or Business tier (~USD 60–80/month per seat) |
| Account to Use | WangXQ researcher account — isolates automation from consultant accounts |
| Alternative | Phantombuster — more flexible but higher technical setup; better for bulk scraping |
| LinkedIn ToS Note | All automation activity should be run via the dedicated researcher account only. Volume caps (50–80 InMails/day) must be respected. |

5 CLAUDE CODE PROMPT FRAMEWORK

The following prompts form the core of the agent's workflow. These are production-ready starting templates — the developer should implement these as Claude Code tools with structured inputs and outputs.

PROMPT 1 — Intake to Search Criteria

Triggered when: Consultant submits a new mandate brief.

SYSTEM PROMPT

You are an expert executive search researcher for JonDavidson Pte Ltd, a Singapore-based executive search firm. Your role is to translate client briefs into precise LinkedIn search criteria and Boolean strings. Always output structured JSON with these fields: - job_titles: [list of target titles and variants] - seniority_levels: [e.g. VP, Director, C-Suite] - target_companies: [list of 10-20 relevant companies] - industries: [relevant sector tags] - locations: [target geographies] - boolean_string: [ready-to-paste LinkedIn RPS search string] - exclusions: [titles/companies/backgrounds to filter out] - search_rationale: [2-3 sentence explanation of strategy]

USER PROMPT TEMPLATE

New mandate brief: Client: {{client_name}} Role: {{role_title}} Industry: {{industry}} Location: {{location}} Seniority: {{seniority}} Key responsibilities: {{responsibilities}} Must-have background: {{must_have}} Nice-to-have: {{nice_to_have}} Exclusions: {{exclusions}} Generate the search criteria JSON.

PROMPT 2 — Personalised InMail Draft

Triggered when: A candidate profile URL is passed to the agent for outreach.

SYSTEM PROMPT

You are a senior executive search consultant at JonDavidson Pte Ltd. Write personalised, professional LinkedIn InMail messages on behalf of the search team. Rules: - Maximum 150 words - Reference something specific from the candidate's profile (current role, company, tenure) - Do NOT reveal the client name — refer to 'our client' only - Tone: warm, peer-to-peer, not transactional - End with a soft call-to-action (open to a brief conversation?) - Do not use phrases like 'I came across your profile' or 'exciting opportunity' Output format: plain text InMail only, no subject line, no preamble.

USER PROMPT TEMPLATE

Candidate profile data: Name: {{candidate_name}} Current title: {{current_title}} Current company: {{current_company}} Years in role: {{years_in_role}} Previous company: {{prev_company}} Location: {{location}} Key skills listed: {{skills}} Role we are recruiting for: Title: {{role_title}} Seniority: {{seniority}} Location: {{role_location}} One key selling point: {{selling_point}} Draft the InMail.

PROMPT 3 — Candidate Qualification Summary

Triggered when: A candidate replies to outreach and the thread is passed to the agent.

SYSTEM PROMPT

You are a research analyst at JonDavidson Pte Ltd. Your role is to assess whether a candidate who has responded to outreach is worth progressing to a consultant call. Output a structured JSON qualification summary with these fields: - candidate_name - current_role - interest_level: [High / Medium / Low / Not Interested] - availability: [Actively looking / Open / Not looking / Unknown] - location_fit: [Yes / Relocatable / No] - key_positives: [list of strengths relevant to the role] - concerns: [list of potential gaps or red flags] - recommended_action: [Progress to call / Hold / Archive] - summary: [3-4 sentence consultant-ready narrative]

USER PROMPT TEMPLATE

Role we are recruiting for: {{role_title}} at {{client_type}} in {{location}} Must-have background: {{must_have}} LinkedIn message thread: {{full_message_thread}} Generate the qualification summary JSON.

PROMPT 4 — Longlist Compilation

Triggered when: 15+ candidate summaries have been collected for a mandate.

SYSTEM PROMPT

You are a senior consultant at JonDavidson Pte Ltd. Compile a ranked longlist from candidate qualification summaries for presentation to the search consultant. Output a structured JSON array, each entry containing: - rank (1 = strongest fit) - candidate_name - current_title - current_company - interest_level - fit_score: [1-10, based on role criteria match] - one_line_summary - recommended_next_step After the array, include a 'search_commentary' field: a paragraph summarising market observations, response rates, and any patterns noted.

USER PROMPT TEMPLATE

Role: {{role_title}} ¦ Client type: {{client_type}} ¦ Location: {{location}} Must-have: {{must_have}} Candidate summaries: {{array_of_qualification_summaries}} Generate the ranked longlist JSON.

6 INDICATIVE BUDGET

Note: Development costs assume in-house build or a freelance developer. The original Gemini-generated MVP estimate of USD 25,000–60,000 is based on custom full-stack development. The lean approach below is significantly lower.

| Item | Est. Cost (USD) | Frequency | Notes |
| --- | --- | --- | --- |
| Claude Code Setup & Prompt Engineering | USD 0 | One-time | Claude Code is free; prompts built in-house |
| Claude API — Haiku 4.5 (extraction) | ~USD 50–200 | Monthly | High-volume tasks; ~$1/MTok input |
| Claude API — Sonnet 4.6 (drafting) | ~USD 100–500 | Monthly | Outreach + summaries; ~$3/MTok input |
| Dripify Business (1 seat) | ~USD 80 | Monthly | LinkedIn automation; WangXQ account only |
| LinkedIn Premium (WangXQ account) | ~USD 80–100 | Monthly | Required for Dripify + InMail sending |
| n8n (self-hosted) or Make.com Starter | USD 0–9 | Monthly | Workflow orchestration; n8n free if self-hosted |
| Developer time (PoC build) | USD 3,000–8,000 | One-time | Freelancer; 3–4 week engagement |
| Windows RDS Server Upgrade (optional) | USD 3,000–5,000 | One-time | Defer to Phase 2 if testing on single machine |

| Estimated PoC Total (one-time) | USD 3,000 – 8,000 (developer) + USD 5,000 server (optional) |
| --- | --- |
| Estimated Monthly Running Cost | USD 300 – 900/month depending on mandate volume |
| Target Payback Period | 1–2 successful placements |

7 PHASED DELIVERY PLAN

| Phase | Timeline | Key Deliverable |
| --- | --- | --- |
| Phase 1A — PoC | Weeks 1–2 | Prompts 1–2 live in Claude Code; tested on 1 active JD mandate using manual profile input |
| Phase 1B | Weeks 3–4 | Prompts 3–4 integrated; Dripify connected; first end-to-end intake-to-longlist run completed |
| Phase 2 | Month 2 | Google Drive MCP archiving live; Google Sheets tracker auto-populated; consultant training (Ramzi + team) |
| Phase 3 | Month 3 | RDS server upgrade; multi-user access; all consultants onboarded; throughput monitoring dashboard |

8 DEVELOPER HANDOFF REQUIREMENTS

The developer engaged for this project must deliver the following:

Mandatory Deliverables

- Claude Code agent with all 4 prompts implemented as callable tools

- Intake form (Google Sheet or simple HTML form) that triggers the workflow

- Dripify webhook integration — reply events passed to Claude for qualification

- n8n or Make.com flow connecting Dripify → Claude → Google Sheets/Drive

- Google Sheets candidate tracker auto-populated from longlist JSON output

- Google Drive folder structure for archiving longlist documents per mandate

- Prompt caching implementation for recurring role criteria (reduces API cost up to 90%)

- README documentation for Yvonne to run, monitor, and adjust prompts independently

Access Requirements (Developer Will Need)

| Anthropic API Key | Yvonne to generate at console.anthropic.com |
| --- | --- |
| LinkedIn RPS Access | WangXQ researcher account credentials |
| Dripify Account | New account to be set up by Yvonne; developer to configure |
| Google Drive MCP | Already connected in Claude.ai — developer to use same OAuth credentials |
| Google Sheets | Yvonne to create mandate tracker sheet; developer to configure API access |

Compliance & Governance

- All candidate data must be stored in Singapore-based Google Drive folder (PDPA compliance)

- LinkedIn automation capped at 50 InMails/day per the WangXQ account

- No consultant LinkedIn accounts to be connected to automation tools

- Candidate data retention policy: archive after 12 months unless actively placed

9 RECOMMENDED DEVELOPER PROFILE

| Core Skills | Python or Node.js, Anthropic Claude API, Claude Code, REST API integration |
| --- | --- |
| Nice to Have | n8n or Make.com, Google Workspace APIs, LinkedIn API familiarity |
| Engagement Type | Freelance preferred; fixed-price for PoC (Phases 1A–1B) |
| Where to Find | Upwork (search: Claude API developer, agentic AI), Toptal, or referral from Anthropic developer community |
| Budget Guide | USD 3,000–8,000 for PoC build; milestone-based payments recommended |
| Timeline | 4 weeks to working PoC; 3 months to full Phase 3 deployment |

10 NEXT STEPS — ACTION LIST

| 1. Share this brief | Send to RJ for budget sign-off and to Desmond for technical review |
| --- | --- |
| 2. LinkedIn RPS check | Confirm WangXQ account is active and has InMail credits available |
| 3. Set up Dripify trial | Start 7-day free trial at dripify.io; connect WangXQ account |
| 4. Create Anthropic account | Go to console.anthropic.com; generate API key; note current model pricing |
| 5. Select developer | Post on Upwork or approach Desmond if he can recommend a developer from his ENEX network |
| 6. Choose pilot mandate | Identify 1 active JD search to use as the PoC test case (suggest Ramzi's current project) |
| 7. Kick off PoC | Target Phase 1A start: within 2 weeks of developer onboarding |

APPENDIX — KEY REFERENCES

| Anthropic Claude API Docs | https://docs.anthropic.com |
| --- | --- |
| Claude Code Documentation | https://docs.anthropic.com/en/docs/claude-code |
| Dripify | https://dripify.io |
| n8n (self-hosted automation) | https://n8n.io |
| Make.com (cloud automation) | https://make.com |
| Anthropic Console | https://console.anthropic.com |
| Desmond's AI Agent Proposal | Attached — Project_Proposal_AI_Agent_Jondavidson_May2026.pdf |

This document was prepared by Yvonne (CCO) in May 2026 based on JD's current systems, the ENEX GAM 2026 AI agent demonstration, and Desmond Ong's internal proposal.